## Slide 1: .
Baltic Sea Strategy Prio-area 13 meeting
Helsinki, 14 May 2012
Magnus Sundström Swedish Maritime Administration

## Slide 2: MONALISA
Develops Motorways of the Sea Deploys innovative e-Navigation solutions Delivers as part of the EU`s Baltic Sea Strategy

## Slide 3: - Budget: 22.4 M€ - EU grant from TEN-T: 11.2 M€ - Implementation period: Sept. 2010 - Dec. 2013 - Lead Partner: Swedish Maritime Administration
MONALISA – Some Basic Facts

## Slide 4: Background of the Project
Strong cooperation in the Baltic for the development of Motorways of the Sea
Focus on environmental aspects of maritime transport – Green Corridors
EU Strategy for the Baltic Sea Region
HELCOM Moscow Minsterial Declaration (May 2010)
A Swedish initiative gained support
Consortium established with partners from public authorities, private sector and academic organisations

## Slide 5: MONALISA´s contribution to EU´s BSR Strategy
Prio-area 4 To become a model region for clean shipping
Prio-area 11 To improve internal and external transport links
Prio-area 13 To become a leading region in Maritime safety and security
- Less emissions through optimisation of shipping routes.
- Development of the Motorways of the Sea concept
Contributing to Green Corridors
Development of concrete e-navigation services
- Re-surveying of HELCOM fairways
EU´s Strategy for the Baltic Sea
MONALISA

## Slide 6: Scope of the MONALISA-project
Activity 1 - Dynamic & Proactive Routes
Activity 2 - Verification of Certificates
Activity 3 – Quality Assurance of Hydrographic data
Activity 4 - Global Sharing of Maritime Data
Wider
Benefit
Motorways of the Sea Project
MONALISA

## Slide 7
Green routes with reduced costs and emissions
All ships will have it´s unique designed route
Monitoring, guidance and assistance
All routes monitored from Sea Traffic Coordination Centers
Anti-collision aid
Ship to Ship exchanging of routes
Improved Surveillance
Less ships to focus on will increase quality
Dynamic & Proactive Routeplanning Everybody sees where everybody´s going!!
Act. 1

## Slide 8
Dynamic & Proactive Routeplanning
- Progress report
Concept document prepared and published
Ambitious dialogue with stakeholders
Hardware and software under development:
  First tests in simulator conducted
  MONALISA console to be presented at EMD 2012
Study on Socio-economic effects initiated
Study on regulatory framework initiated
Presentation at IMO NAV58 in July and IALA VTS Symposium in Istanbul in September
Act. 1

## Slide 9: Automatic verification system
  Nautical and engineers certificates
  Cargo-related certificates, GMDSS etc.
  PEC
  Actual vessel
  Actual position in sailing water (open sea or pilot area)
  Actual time on watch
Act. 2
  In case of discrepances with any regulation, the ship will be flagged accordingly on Traffic centers monitors
Issue of an international ID smart card (ICC) for officers and masters providing unique person ID for comparison against databases ashore such as:
ICC card to be incerted in a card reader connected to the AIS onboard during all on-watch period and will be matched agains:

## Slide 10: Automatic verification system - Progress report
  Participatory Action Research Study conducted with stakeholders – results presented 20 April
  An attitude survey among future officers conducted
  Study on False Seafarer Certification conducted
  Concept description under way
  Hardware and software development under way
Act. 2

## Slide 11
Quality assurance of Hydrografic data
Re-surveying of prioritised av prioriterade fairways in the Baltic Sea (HELCOM fairways cat. I och II)
Development of Baltic Sea Depths Model
Pilot implementation of harmonised vertical reference
Act. 3

## Slide 12: Sub-activity 3.1: Re-surveys of HELCOM Cat. 1 & II - Progress report
External contracts signed in April 2011 for 13 000 km² – production year 2011
Internal production in Finland and Sweden 2011 amounted 3 200 km3
External contracts to be signed in May 2012 for ~23 000 km² – production years 2012-2013
Act. 3

## Slide 13: Sub-activity 3.2: Baltic Sea Depth Data Model - Progress report
  Presentations with all members of BSHC in September 2011
  Workshop planned for in Finland, early June with participation all Baltic Sea countries
  Data management and exchange of data, INSPIRE-directive and national implementations are challenges
  A first model of a “portal” and a plan for implementation is to be made and presented at the upcoming BSHC WG meeting in Helsinki, August 2012
Act. 3

## Slide 14: Sub-activity 3.3: Harmonized vertical Reference - Progress report
Slow progress in national Hydrographic Offices
Cooperation with IHO Tidal and Water Level Working Group
Proposal for a harmonized vertical reference with preliminary implementation effects will be presented at the BSHC meeting in Helsinki in September 2012
Act. 3

## Slide 15
Facilitate global sharing of maritime information
Extend scope of information sharing beyond AIS
Develop and test a functional demonstrator system
“The One and Only Global Proxy”
Global Sharing of Maritime Data
Act. 4

## Slide 16
Global Sharing of Maritime Data
- Progress report
Act. 4
Concept presented at IALA Workshop in September 2011
Functional Specification being developed
Practical tests have been carried out
Working prototype tested mid-May 2012
Currently working on security and data integrity functions of Proxy

## Slide 17
Why MonaLisa 2.0 ?
Need for more effective flow of information > LEONARDO Project
After Costa Concordia; how to improve safety and SAR?
Internationally increased demand for actions and needs for route exchange and route surveillance

## Slide 18: Scope of Activities
Extended test beds
LEONARDO
Human Resources
Safe Ships
Ports issues

## Slide 19: Partnership – under construction
Sweden
Denmark
Finland
Germany
Norway
and
Italy
Spain
Portugal
UK
Netherlands
Cyprus
others

## Slide 20
Magnus Sundström
Project Leader MONALISA
Swedish Maritime Administration
Phone: +46 10 478 46 81
E-mail: magnus.sundstrom@sjofartsverket.se
www.monalisaproject.eu
Thanks for your attention!