11 January 2012

FINAL MINUTES

Meeting of the international Steering Committee for the Priority Area 13 on Maritime Safety and Security of the EU Strategy for the Baltic Sea Region, held in Copenhagen, 3-4 November 2011

The meeting took place in the premises of the Danish Maritime Safety Administration in Copenhagen. The meeting was jointly chaired by Mr Bjarke Wiehe Bøtcher, Danish Maritime Safety Administration/Danish Maritime Authority, and Ms Hanna Perälä, Ministry of Transport and Communications, Finland.

Participants

# Representatives of ministries and maritime authorities of Estonia, Denmark, Finland, Germany, Lithuania, Latvia, Poland and Sweden as well as representatives of the Flagship Projects, the European Commission, HELCOM and CBSS attended the meeting. Please see the attached list of participants.

Opening

1) Welcome remarks

Mr Bjarke Wiehe Bøtcher/Danish Maritime Authority, on behalf of the Priority Area Coordinators, opened the meeting and welcomed the participants to the 5th meeting of the Steering Committee of Priority Area 13. Recalled that Finland and Denmark, represented by the Danish Maritime Safety Administration and the Finnish Ministry of Transport and Communications acted in their capacity as Priority Area Coordinators for the EUSBSR Priority Area no. 13 on Maritime Safety and Security and therefore jointly chaired the meeting. Noted with satisfaction that there were more countries present than ever before in the Steering Committee meeting.

Mr Francis Zachariae, Deputy Director General of the Danish Maritime Authority noted that Priority Area 13 seemed to be progressing well. This was an example of a European project, which means doing things together. Mr Zachariae also informed that a new government of Denmark was appointed in October 2011, and had decided to make some rearrangements in the administration. One of them is dividing the Danish Maritime Safety Administration, which had dealt with the Priority Area so far, into four parts. The division of tasks between different parts was not yet clear, but the persons working with Priority Area 13 will be moved to the Danish Maritime Authority. Mr Zachariae found that the Danish Maritime Authority would provide an even better platform for the EU Strategy for the Baltic Sea Region, and expressed the hope this would not negatively affect the work of the Priority Area.

2) Approval of the agenda

The Coordinator (Denmark) informed that the original invitation and a first draft agenda for the meeting were distributed a month prior to the meeting, and the agenda was updated twice after that. The Steering Committee adopted the agenda as presented.

3) Approval of the minutes from the previous meeting

The Coordinator (Denmark) informed that the draft minutes of the 4th meeting of the Steering Committee were circulated by e-mail on 28 September 2011. The Steering Committee adopted the minutes without amendments.

4)  2nd Annual Stakeholder Forum of the EUSBSR

The Coordinator (Finland) informed the Steering Committee about the 2nd Annual Stakeholder Forum of the EUSBSR that was held in Gdansk on 24-26 October 2011. The Forum was organised by Baltic Development Forum, European Commission and Polish organisers, and it also included a “project village” where flagship projects and other organisations could present their actions and results. The Priority Area Coordinators of Priority Area 13 and many flagship project participants took part in the Annual Forum. On behalf of the Priority Area Coordinators, Ms Silja Ruokola of the Ministry of Transport and Communications, Finland, presented Priority Area 13 in as session entitled “Connectivity”. Flagship projects 13.1 (Baltic Sea Maritime Functionalities, BSMF) and 13.4 (EfficienSea) of Priority Area 13 both had stands in the project village, which attracted considerable interest. The European Commission also organised a meeting for priority area coordinators and national contact points the day before the Annual Forum.

The Coordinator (Denmark) asked if the Steering Committee would have any recommendations on how to improve the forum, especially because the next annual forum will take in place in Denmark.

Mr Ismo Siikaluoma/Finnish Border Guard represented the BSMF project in Gdansk. Suggested that in the future the project village, which had been located in a tent this time, should be closer to the conference venue so that it would more easily attract visitors.

Mr Christer Pursiainen/CBSS shared the opinion that the project village was located too remotely. CBSS will evaluate the event, but the first impression is that the plenary sessions didn’t bring much new to the discussion.

Ms Izolda Bulvinaite/European Commission (DG Mare) mentioned that DG Mare was satisfied with the session concerning maritime economy, which it organised, although participation was not too wide because of several overlapping sessions.

Ms Joanna Kiryllo/European Commission (DG Regio) noted that the target of this annual forum was to attract more representatives of the business sector. Informed that any ideas on how to improve the event are welcome, because planning of the next event will start immediately.

The Coordinator (Denmark) added that the plenary sessions could include more discussion, visitors could be attracted to the project area for example by organising coffee breaks in the project village, and similar projects should not have their presentations simultaneously, like BSMF and EfficienSea in Gdansk, as this excludes a large part of the most relevant audience from attending the presentation.

5) Targets and accompanying indicators for Priority Area 13

The Coordinator (Denmark) initiated a discussion regarding the targets and accompanying indicators to be set for the Priority Area. Attention was drawn to the document on target setting in the priority areas, provided by the European Commission, and a first initial draft set of targets for  priority area 13, provided by the Priority Area Coordinators, was distributed at the meeting. When the EUSBSR was created in 2009, no clear targets were set. Also the roles and responsibilities of different actors were not specified, and neither definition was given to the flagship projects. Last summer the European Commission set up two task forces to define relevant targets as well as to define roles and responsibilities for different actors. The task force on targets started with a top-down approach, but now it has given the task to the priority areas/priority area coordinators. The priority area coordinators will receive guidance on this task on 9 December 2011, but because there is no Steering Committee meeting scheduled before the Priority Area Coordinators are tasked to submit their input to the Commission (by the end of 2011), the Steering Committee was asked to discuss the issue now. The Commission has asked each Priority Area to define ideally one (and maximum three) targets for the Priority Area as well as corresponding indicators to measure whether the targets are being achieved.

Ms Kathrine Kalvenes/Swedish Coast Guard proposed the Common Information Sharing Environment (CISE) could be one of the indicators. On the other hand, the MARSUNO project had other parts as well. It is difficult to know who will be in charge of the projects and its results after the project is finished.

The Coordinator (Denmark) mentioned that follow-up of projects is a topical question in all project organisations; recommendations are easily forgotten.

Ms Joanna Kiryllo/European Commission reminded that the indicators and targets are created in order to show that strategy works. They should therefore be simple, so that the people not involved in the strategy could easily o understand them.

The Coordinator (Denmark) inquired if the Steering Committee was of the opinion that the EUSBSR can be said to reduce the number of shipping accidents.

Mr Piotr Kopacz/Gdynia Maritime University, Poland, suggested that the preparation of a Formal Safety Assessment could be one possibility for targets/indicators.

Ms Monika Stankiewicz (HELCOM) suggested that progress in area coverage of hydrographic resurveys could be used as an easily measurable indicator.

Ms Laura Sereniene/Ministry of Foreign Affairs, Lithuania, was of the opinion that the actual preparation of a common scenario should be one of the indicators.

Incidents:

Mr Ulf Lejdebrink/Swedish Maritime Administration proposed that also serious incidents such as near misses and not only accidents should be taken into account as well as ice-related accidents. Mr Cezary Luczywek/ Ministry of Transport, Construction and Maritime Economy, Poland, suggested that all definitions should be taken from directive 2009/18 and from the SOLAS Convention. Mr Janusz Uriasz/Maritime University of Szczecin, Poland, mentioned that the reporting of incidents is not in use yet.

Ms Monika Stankiewicz/HELCOM suggested setting “no major accidents” / “no ship-to-ship collisions” as one of the targets. Ms Izolda Bulvinaite/European Commission asked if the Priority Area wanted to highlight the difference between accidents and incidents – maybe the amount of accidents could be a strategy level target and the amount of incidents a target at priority area level. Mr Ismo Siikaluoma/Finnish Border Guard noted that there will always be some accidents, no matter what actions we take. Zero accidents would therefore be an impossible target. Mr Uriasz proposed having the response time in case of an accident as an indicator.

Safety and security:

Mr Christer Pursiainen/CBSS noted that it is difficult to measure how accidents are prevented. Urged that safety and security should have different targets. Mr Dan Heering/Estonian Maritime Administration mentioned that it all comes back to the skills of the crews. Ms Bulvinaite recommended discussing different targets for safety and security in the training organised by the Commission next week. It might be useful to think about a number of targets and make a selection of them later. Mr Lejdebrink asked what is left in the security sector after ISPS? Mr Luczywek recalled that only one of the flagship projects deals with maritime security, and all the rest deal with safety issues.

Ms Bulvinaite noted that the discussion is heading to the same direction as in the Task Force on targets: shall we have targets based on current Flagship Projects or look into the future. Looking at least one step into the future would be desirable. Indicators can also be qualitative.

Ms Kiryllo reminded that there should be both policy and co-operation targets. Could the work within the international Steering Committee itself be an indicator?

The Coordinator (Denmark) noted that having policy discussions in the field of maritime safety and security would have been a target for the Priority Area a year ago, but now it has been reached already.

The Coordinator (Denmark) concluded the discussion on targets by noting that Priority Area 13 would have to draft more than a single target. Concluded that the policy target ought to be related to the overall ambition of the Priority Area regarding the Baltic Sea Region as a leading region in maritime safety and security. Therefore, a measurable reduction in the number of maritime accidents, possibly combined with “no major accidents” should be the policy target. A co-operative target will be related to the work of the Steering Committee, e.g. the Scenario on maritime safety and security. The Steering Committee decided to ask the priority area coordinators to draft a revised proposal for targets and indicators after the training organised by the Commission on 9 November 2011 in Stockholm. The proposal would be circulated to the Steering Committee members and could be accepted by means of a silent procedure in December.

6) Review of the EUSBSR Action Plan

The Coordinator (Denmark) explained that the Action Plan accompanying the EU Strategy for the Baltic Sea Region is expected to undergo a review during the Danish EU Presidency in the first half of 2012, and foresaw that the priority area coordinators will be asked to provide input for the revision. Attention was drawn to the fact that Sweden in cooperation with Finland and Estonia have proposed to introduce icebreaking and winter navigation as a new “action” in the priority area. The Coordinator recalled that in its 3rd meeting the Steering Committee discussed a Flagship Project proposal called Baltwin, which would have gotten the flagship status had it received the required financing. Noted that the Priority Area coordinators had discussed the proposal of Sweden, and recommended to the Steering Committee to adopt the proposal.

Mr Roy Jaan/Swedish Maritime Administration presented the proposal and the icebreaking system in Sweden and Finland, including IBNet. Icebreaking is needed for safety reasons and to guarantee efficient maritime transports. The proposal was also linked to the MonaLisa project.

Ms Monika Stankiewicz/HELCOM mentioned that the proposal is welcomed by HELCOM. Found it important that co-operation on improving the safety of winter navigation involves all relevant countries, especially in the Northern part of the Baltic Sea (Russia, Sweden, Estonia and Finland).

Mr Piotr Kopacz/Gdynia Maritime University, Poland, also underlined the importance of Russian participation.

Mr Dan Heering/Estonian Maritime Administration mentioned that Russia was active in the Baltic Icebreaking Management co-operation.

Mr Heering further briefed on the Estonian icebreaking concept, which was developed during a Phare Twinning project entitled „Strengthening Enforcement of Maritime Safety” (2003-05), in which authorities of Estonia,  Denmark, Germany, Finland, Sweden and Great Britain took part. The purpose was to improve the vessel traffic management capacity and draft a winter navigation concept. Subsequently, it was planned to build new icebreakers for Estonia, which could satisfy the country´s needs and cover the coast during the winter period. A contract was prepared with Aker Arctic shipyard in Finland, but regrettably the global recession influenced the process and the financing for the first icebreaker was cut. Currently, contracts have been suspended and Estonia have to make do with the 49-year old IB Tarmo and the multipurpose vessel EVA-316 (ex Lonna).

The Coordinator (Denmark) noted that the Priority Area Coordinators are interested in facilitating cooperation with Russia. Existing regional co-operation structures (HELCOM, CBSS and the Northern Dimension) as well as bilateral contacts at national level should be utilised. Recalled, that at this moment the Steering Committee is discussing the addition of a policy issue (so called action), but hopefully this will at a later stage lead to concrete projects in the field of winter navigation.

Mr Tommi Arola/Finnish Transport Agency inquired if the Swedish Maritime Administration has any concrete project ideas already. Mr Heering answered that a project idea had been discussed some years ago, but did not receive financing. Confirmed that there were different ideas for projects, which were however not sufficiently mature yet to be presented.

Mr Cezary Luczywek/ Ministry of Transport, Construction and Maritime Economy, Poland preferred the term winter navigation instead of icebreaking

Mr Arola proposed the term “shipping in extreme conditions”. However, after short discussion, the Steering Committee gave preference to the term “winter navigation”

Ms Stankiewicz reminded about the HELCOM cooperation on enhancing winter navigation to be taken into account, including HELCOM Recommendtation 25/7 on Safety of winter navigation in the Baltic Sea, and HELCOM Recommendation 28E/11 on Further measures to improve the safety of navigation in ice conditions in the Baltic Sea, jointly developed with the Baltic Icebreaking Management and which e.g. concerns ensuring sufficient icebreaking services.

The Coordinator (Denmark) thanked for the concrete proposals. Noted that taking into account HELCOM recommendations will help in getting Russia involved.

The Steering Committee adopted the Swedish proposal of including winter navigation in the action plan. The Priority Area Coordinators and the organisations behind the proposal will draft a recommendation to the European Commission, which will bring it to the agenda of the High Level Group of the EUSBSR. Ms Stankiewicz/HELCOM offered to contribute with finalising the proposals taking into account the needs identified in the HELCOM recommendations.

The Steering Committee members did not have any further suggestions concerning updates in the chapter on Priority Area 13 of the Action Plan accompanying the Strategy.

Upcoming activities of the Priority Area

7) Communication

The Coordinator (Denmark) briefly presented the new website of Priority Area 13, which can be found at http://pa13.frv.dk. The website i.a. includes a section with documents and minutes of the Steering Committee meetings.

Steering Committee members were asked to check that their contact information is correct and that all relevant receivers of information are included on the list. Corrections shall be sent to the Priority Area Coordinators. The Flagship Project leaders were kindly encouraged to create a link to the website of the Priority Area from their respective project websites.

8) Scenario for the development of maritime safety and security in the Baltic Sea Region

The Coordinator (Denmark) initiated a discussion on the scenario by reminding that at its meeting in Helsinki in June 2011, the Steering Committee proposed that the Priority Area should develop a regional scenario for the development of maritime safety and security in the Baltic Sea Region in e.g. a 10-years´ perspective. This would facilitate political discussion in the Steering Committee. In some countries there are scenarios available already, and scenario-based planning is also part of the EfficienSea project. Thanks to the technical assistance, that the Priority Area Coordinators hope to receive from the European Commission, the involvement in the scenario work seems now more possible than in June. The Priority area coordinators have already started gathering information on ongoing projects, and there seems to be a number of consultancy companies involved in scenario development. One of the most interesting projects that the Priority Area Ccoordinators have identified is actually related to the EUSBSR’s Priority Area 11 dealing with transport. The project is entitled Baltic Transport Outlook 2030. The project has not been finalised yet, but despite of this, the main consultant, Ms Helena Kyster-Hansen, was invited to the Steering Committee meeting to present the project.

Senior Adviser Ms Helena Kyster-Hansen/Tetraplan briefed about the preliminary results of the project (please see attachment). The Baltic Transport Outlook 2030 has been funded by the TEN-T programme and the Member States. All EU Member States of the Baltic Sea Region as well as the North-Western and Kaliningrad Regions of Russia are partners in the project. The Outlook consists of two parts, containing a study of the current transport situation between the countries of the region and beyond (only cross-border transport is included in the project) as well as forecasts for the future. The final results are scheduled to be presented to the public on 2 December 2011.

The Steering Committee members asked if the effects of the EU sulphur directive and pipeline transports were taken into account in the study. Ms Kyster-Hansen answered that the sulphur directive was taken into account, while pipeline transport was not. Safety and security are part of the SWOT analysis and there are 21 recommendations in this field.

The Coordinator (Denmark) thanked for the presentation and promised that the priority area coordinators would distribute a link to the reports of the project to all Steering Committee members.

The Coordinator (Denmark) further mentioned that the Priority Area Coordinators had distributed a background note about the scenarios, based on the discussions in the previous meeting of the Steering Committee and some initial contacts with consultants. The Priority Area Coordinators would welcome the comments of the Steering Committee concerning the relevance of the scenario in general and the outline.

Ms Monika Stankiewicz/HELCOM mentioned that the BRISK project (on sub-regional risk of spills of oil and hazardous substances) and the BRISK risk-assessment of shipping accidents and pollution could serve as a source of input to the scenario and also informed, that the project´s data will be made available in the GIS format at the HELCOM website for further use by other interested stakeholders. The Coordinator (Denmark) agreed with this and noted the opportunity of inviting the representatives of this project to one of the following meetings.

Mr Omar Frits Eriksson/Danish Maritime Safety Administration welcomed the proposal because of the importance to identify the drivers that affect maritime safety and security. Good input can be obtained from such projects as the Baltic Transport Outlook and BRISK, and 2-4 different scenarios can be made to create a common understanding of the situation. Informed that The Danish Maritime Safety Administration maintains the HELCOM AIS database and has contributed to develop a risk management assessment tool within the International Association of Aids to Navigation and Light House Authorities, known as IALA Waterway Risk Assessment Programme or “IWRAP” that can be used to estimate the probability of collisions etc. in a given area in order to allow the calculation of risk. Mr Eriksson offered to analyse selected fairway sections of the Baltic with this risk assessment tool as a contribution to the scenario.

Ms Kathrine Kalvenes/Swedish Coast Guard also welcomed the proposal and mentioned that the Swedish Coast Guard is involved in the BRISK project.

Ms Stankiewicz suggested that the whole Baltic Sea Region should be covered and added that the scenario could also be discussed in relevant HELCOM meetings.

The Coordinator (Denmark) noted that the involvement of Russia in the scenario work is crucial. The scenario would serve two purposes: it would both help the national maritime authorities and Priority Area 13 in prioritising actions and future activities.

Mr Dan Heering/Estonian Maritime Administration mentioned the risks associated with winter navigation and the minimum manning of vessels as risk factors that also might be relevant to consider.

Mr Piotr Kopacz/Gdynia Maritime University, Poland, mentioned that the LNG project can be regarded as a benchmark, and a similar study has already been made concerning tankers.

Mr Ulf Lejdebrink/Swedish Maritime Administration noted that most of the problems occur in internal waters, not in open waters, because of narrow fairways. Also the level of competence, safety management systems in ships with ice class and classification societies have an effect.

Mr Janusz Uriasz/Maritime University of Szczecin, Poland, supported the idea of preparing regional scenarios. Informed that the Maritime University of Szczecin had carried out some research which will be ready in the next months.

Ms Izolda Bulvinaite/European Commission welcomed the proposal but underlined the need to avoid duplications of work. The scope of the scenario should therefore be well defined and not too broad.

The Coordinator (Denmark) mentioned that the limited resources would help to limit  the scope. The first task is to make sure that a similar scenario has not already been done. Noted that the Priority Area Coordinators expect a final report of maximum 15 pages, which should be political instead of technical. The results could be used in identifying new flagship projects.

Mr Christer Pursiainen/CBSS inquired if the scenario will be limited to vessel traffic. The work should start with careful consideration of methodology and expected results, so that it would result in proposals for measures which need to be done.

Ms Laura Sereniene/Ministry of Foreign Affairs, Lithuania, found it important to define the concrete objectives for the scenario, so that it will not be only a summary. The objective should be to identify concrete measures that need to be taken and outline how responsibilities can be shared.

Mr Cezary Luczywek/Ministry of Transport, Construction and Maritime Economy, Poland, was of the opinion that the topic is very large. Now there are seven flagship projects covering different areas, and maybe it would be wise to concentrate on the topics addressed by those rather than widening the scope.

The Coordinator (Finland) underlined that it is indeed very important to think about the concrete results of the scenario beforehand so that the scenario would be useful.

Ms Stankiewicz proposed that harvesting existing projects in the area and thinking about what is still missing might be useful, because it is not possible to cover everything. This would also result in ideas for new projects.

The Coordinator (Denmark) agreed with Ms Stankiewicz and also with Mr Luczywek – the scenario cannot be too broad. The Coordinator (Denmark) concluded that the Steering Committee took positively note of the proposal of the Priority Area Coordinators for creating a scenario on maritime safety and security in the Baltic Sea Region. The Priority Area Coordinators were tasked to start the preparations and consult the Steering Committee concerning the modalities. The Priority Area Coordinators will also include limitations of the scope to the description of the project. The Coordinators underlined that the scenario work will require active contribution of all Steering Committee members for example in thematic workshops and in commenting the work in general.

Progress of existing flagship projects

9) “Baltic Sea Maritime Functionalities “BSMF” (FP 13.1)

Mr Ismo Siikaluoma/Finnish Border Guard provided an update on the progress of the project since June 2011.

The Coordinator (Denmark) welcomed that the Flagship Project’s stand in the Annual EUSBSR Forum had been very visible and had attracted positive attention. Expressed appreciation for the CBSS involvement in the project. Expressed the hope that the results of the Project, as it is important to bring the results into practice.

Mr Siikaluoma noted that that there had been good cooperation between Russia and Estonia, which can serve as a good example about cooperation across borders.

Mr Christer Pursiainen/CBSS asked if the final report will include concrete proposals for the future. Mr Siikaluoma confirmed that this was the case. The report will be ready by the end of the year.

The Coordinator (Denmark) concluded that the Priority Area Coordinators are looking very much forward to the final results of the project.

10) “Become a pilot region for the integration of maritime surveillance systems” 
Maritime Surveillance North “MARSUNO) (FP 13.2)

Ms Kathrine Kalvenes/Swedish Coast Guard provided an update on the progress of the MARSUNO project since June 2011 (please see attachment). The project will be finalised within two months, and a result conference would be organised the following week in Karlskrona, Sweden. The project also has Russian and Norwegian partners. The final report will be ready in December, after which the European Commission will evaluate it. The willingness to share information is a challenge. The results of the project will also be presented in the European Maritime Day in May 2012 in Gothenburg, Sweden.

Ms Izolda Bulvinaite/European Commission noted that the results of the project will be studies carefully in the Commission, and they will feed in into the impact assessment of the Common Information Sharing Environment (CISE) which will be done in 2012. The CISE proposal is planned to be published in 2013. There will probably be other pilot projects in 2012 and 2013. Russia has showed interest in the project, and DG Regio is supposed to meet them by the end of this year. Underlined that the Commission was very open for Russian participation.

The Coordinator (Denmark) concluded that it was satisfying to see that the Flagship Projects was proceeding well and is producing concrete results. It is good that the website of the project will be running for 2 years still and that the project leaders are ready to present the results in different occasions. Inquired if the Steering Committee could somehow help somehow in conveying the project´s results to the policy level?

Ms Kalvenes answered that the search and rescue part of the project has given ideas for new projects. Ms Bulvinaite also mentioned that continuous regional co-operation among the coast guards is assumed.

11) “Speed up re-surveying of major shipping routes and ports” (FP 13.3)

Mr Juha Korhonen/Finnish Transport Agency provided an update on the progress of the project since June 2011.

The Coordinator (Denmark) noted that it was a positive sign that countries are delivering on time. Asked if the physical visits to selected hydrographic offices, which were mentioned in the project´s presentation, had speeded up the process.

Mr Korhonen mentioned that thanks to the MonaLisa project it had been possible to finance a few visits, which had helped to bring about results.

Mr Carsten Jensen/Danish Maritime Authority noted that hydrographic surveys are essential for the safety of navigation.

Ulf Lejdebrink/Swedish Maritime Administration mentioned that is essential to have the same references. Mr Korhonen answered that one work package of the MonaLisa project was addressing this specific issue.

The Steering Committee took note of the presentation and decided to continue following-up the progress of the project.

12) “Become a pilot region for e-Navigation” (FP 13.4)

Mr Thomas Christensen/Danish Maritime Safety Administration provided an update on the progress of the project since June 2011, and some recommendations for how the Baltic Sea Region could become a pilot region for e-Navigation (please see attachment). The project i.a. proposed to maintain e-Navigation as a priority field in the action plan of the EUSBSR, because the EfficienSea project, despite its success, had not yet fully reached the ambition of turning the Baltic Sea Region into a leading region for e-Navigation.

The Coordinator (Denmark) asked, since it was the last time the Steering Committee would meet with the project while the project is still ongoing, if the Steering Committee could assist in getting the project´s results into practice. Noted that the Priority Area Coordinators took note of the project’s proposal to keep e-navigation in the action plan of the EUSBSR.

Mr Juha Korhonen/Finnish Transport Agency mentioned that a part of the MonaLisa project is also devoted to developing e-Navigation and that this project could possibly be a contribution to this priority field.

Mr Janusz Uriasz/Maritime University of Szczecin, Poland, mentioned that maritime institutions in Poland had developed similar tools.

The Coordinator (Denmark) concluded that the Priority Area Coordinators took note of the presentation, and paid attention to the project´s final conference in January 2012. Asked the Steering Committee to help distribute information about this event as well.

13) “Create a network of centres of excellence for maritime training” (FP 13.5)

Mr Janusz Uriasz/Maritime University of Szczecin, Poland, informed about the state-of-affairs regarding the network among the potential partners of the project and the prospects for securing funding to get the project started (please see attachment).

The Coordinator (Denmark) found it was impressive how the project leaders have managed to maintain the momentum despite of difficulties in obtaining the required financing.

Mr Przemyslaw Rajewski/Maritime University of Szczecin, Poland, mentioned that the project has had some contacts with the Voivodeship (Polish region) with the aim of securing financing. The Maritime University of Szczecin also offered to host the next meeting of the Steering Committee in Szczecin, Poland, and noted that the city was located only about 100 km  from Berlin.

The Coordinator (Denmark) answered that the offer was positively noted. However, the locating for the next meeting will have to decided based on the scenario work, that the Steering Committee had decided to launch.

The Coordinator (Finland) asked if the amount of partners in the project could be increased, if interested organisations would want to join.

Mr Uriasz confirmed that the project is still open for new partners.

The Coordinator (Denmark) mentioned that a possibility of obtaining seed money for the project from the SIDA Baltic Sea Unit was discussed in the margins of the annual forum in Gdansk the previous week. The Steering Committee took note of the status presentation of the project.

14) “Develop a plan to reduce the number of accidents in fisheries” (FP 13.6)

The Coordinator (Denmark) recalled that the Flagship Project 13.6 is still in need of an official lead agent. Therefore, the Priority Area Coordinators in the Summer of 2011 had initiated a dialogue with the Baltic Sea Regional Advisory Council (on fisheries) as to whether the Council could assume a lead role for this flagship project.

The Executive Secretary of the BSRAC, Mrs Sally Clink, was invited to brief on the state of affairs regarding the ability of BSRAC to engage itself in the project (Please see attachment).

Mrs Sally Clink/BSRAC presented the Baltic Sea Regional Advisory Council and told that it has started a desk study on the status of accidents in fisheries in the Baltic Sea, although the Council had not yet made a decision if it will assume a lead role for this Flagship Project. The BSRAC has received some kind of answer from all EU Member States around the Baltic and had also had a dialogue with Russia (although Russia is not a member of BSRAC, there are regular contacts). At the moment, a  problem was that Poland and Estonia do not seem to gather this kind of data. A draft desk study is planned to be completed by the next meeting of BSRAC on 11-12 January 2012 in Copenhagen.

The Coordinator (Denmark) noted that it was promising that the Secretariat of BSRAC had started to define the scope of the project the work even though there was no final decision about assuming the lead role. Noted that should the BSRAC assume the lead role, it would be up to the BSRAC with the assistance of the Priority Area Coordinators to define the scope of the project in more detail. Noted that the  Priority Area Coordinators look forward to the results of the desk study.

Ms Izolda Bulvinaite/European Commission underlined that DG Mare supported the project. Found it was an important issue, albeit currently nobody knows exactly to which extent. Looked forward to be able to draw conclusions on the basis of the desk study.

Mr Przemyslaw Rajewski/ Maritime University of Szczecin, Poland, informed that the Maritime University of Szczecin would like to cooperate with the project, because Poland was starting education for the fisheries sector.

Mr Cezary Luczywek/ Ministry of Transport, Construction and Maritime Economy, Poland, mentioned that the Polish maritime administration have started a dialogue with fishermen to reduce fatalities. Poland might thus be able to provide a a small contribution to the project.

The Coordinator (Denmark) concluded that the Steering Committee took positively note of the presentation and the information presented on the desk study. The Steering Committee looks forward to the decision of the BSRAC and will come back to the issue after the meeting of BSRAC in January. A potential Polish contribution to the project is warmly welcomed.

15) "Conduct a pre-study on possible funding for a formal risk assessment for LNG carriers"(FP 13.7)

Mr Piotr Kopacz/Gdynia Maritime University presented the current project plan, which had been updated after a “kick-off meeting” organised in Gdynia the previous week (please see attachment).

The Coordinator (Denmark) thanked for the presentation but asked for a more detailed plan for the project which could be distributed to the possible partners. Noted that the project might also turn to the Steering Committee members for help in identifying possible partners.

Mr Cezary Luczywek/ Ministry of Transport, Construction and Maritime Economy, Poland, explained that the goal of the meeting in Gdynia was to start the process, since so far only the (working) title of the project was identified. Representatives from Estonia, Latvia and Lithuania were regrettably missing at the meeting. It was discussed if it was necessary to conduct formal safety assessment for tankers, but no final conclusions were made. The project would like to receive more guidance from the Steering Committee, as to the expectations to the project. Found that it was too early to talk about financing, since the scope was not yet clearly defined.

Mr Carsten Jensen/Danish Maritime Safety Administration reminded that the responsibility for  leading the project was moved to Poland because of the new LNG terminal in Swinoujscie and because a risk analysis for this had been made in Poland. Underlined that it was also necessary to study other safety elements than only terminal-related issues. A lot of risk analysis has been already done, now there is a need for a well-defined, specific study.

The Coordinator (Denmark) noted that the idea behind this flagship project is already a couple of years old, and now the situation might have changed. Probably the invitation came late and the project proposal was not sufficient mature to attract the desired number of participants to the meeting in Gdynia.

The Coordinator (Finland) asked if the project leaders could imagine linking this project somehow with the scenario work, where challenges for safety will be analysed.

Mr Christer Pursiainen/CBSS found the presentation interesting and took up two possibilities for funding: the Bonus programme and the 8th framework programme, which will start in 2014 and have a focus on safety and security. Dialogue should be organised between the political and technical level. Mr Pursiainen mentioned that he is interested in following and helping the project, and possibly the maritime policy expert group of the CBSS might also be interested in the project.

Mr Tommi Arola/Finnish Transport Agency asked if there is a need for a more general risk analysis for the whole Baltic Sea Region? If so, LNG issues could be one part of this.

Mr Luczywek answered that this was discussed in Gdynia, but there was no final answer to the question. Mentioned that most captains consider the  transportation of LNG is safe, whereas this opinon is not always shared with general public.

Mr Kaarle Ståhlberg/Aalto University, Finland, was of the opinion that risk analysis for LNG carriers are needed because they are a specific type of vessel.

Ms Izolda Bulvinaite/European Commission asked if the project leaders have already been in touch with EMSA. Ms Bulvinaite promised to discuss the project with DG MOVE, and recalled that the CBSS had also organised a seminar about LNG in the spring of 2011.

The Coordinator (Denmark) concluded that from the Priority Area Coordinators’ view it was positive that the project now has a committed lead partner. Suggested that the Steering Committee would give the project a few more months time to develop the idea further and to see, whether there is an interest among relevant authorities and institutions in the region. Noted that in case the result of this investigation would be is that there is no need for the project, then the Steering Committee will have to revert to the topic and possibly conclude that the time was not right for the project. The Coordinators wished the project best of luck and encouraged using the contact list of the Steering Committee members to disseminate further information about the project.

Potential new flagship projects

The Coordinators noted that a number of project makers had inquired with the Priority Area Coordinators regarding whether their project proposal could obtain the label of Flagship Project in Priority Area 13 of the EUSBSR. Two of them were invited to present their project for the Steering Committee.

16) Baltic Sea Maritime Science Park

Mr Daniel Sköld/Blekinge Institute of Technology, Sweden, presented a project proposal on the” Baltic Sea Maritime Science Park” (please see attachment). Mr Sköld informed that there was a strong political support for the project in the Blekinge region, and that the region has offered to finance the initial phase of the project (first three years). The website will be launched in January/February 2012. The objective is that from 2015 onwards the network would be based on membership fees.

The Coordinator (Denmark) thanked the project for the interest in becoming a flagship project and inquired if the current flagship projects see added value in the planned networking activities of Baltic Sea Maritime Science Park.

Mr Tommi Arola/Finnish Transport Agency supported the idea, because there are a lot of projects, whereas facilitating bringing results into practice is a constant challenge. Inquired, if the project also includes mapping of different projects?

Mr Sköld explained that the intention is to map projects by theme. It is then up to the projects if they want to distribute information. The network would act as an organisational memory and could be used for example by the Marsuno project, after its completion.

Ms Laura Sereniene/Ministry of Foreign Affairs, Lithuania, asked if the project only organises online discussions. Mr Sköld replied that it will organise primarily online and occasional face-to-face-meetings.

Ms Izolda Bulvinaite/European Commission found the project idea good. The question is how to link it with other ongoing projects, and for example the maritime policy group of CBSS, and how to involve more businesses.

The Coordinator (Denmark) asked if a membership fee is an eligible cost according to EU financing programmes and what other sources of financing the project is planning to apply.

Mr Sköld answered that financing sources were being looked into at the moment.  The founding members will continue to pay also in the future. The challenge is that Interreg financing is no more easily available. Tillväxtverket in Sweden could be one possibility, and national regional development funds. In the long run, the focus will be on private funding.

The Coordinator (Denmark) noted that several Steering Committee members had expressed support for the project. Concluded that the Steering Committee took positively note of the proposal and will revert to the project with a decision in due time.

17) Minimizing risks of maritime oil transport by holistic safety strategies (MIMIC)

Mr Kaarle Ståhlberg/Aalto University, Finland, presented the “Minimizing risks of maritime oil transport by holistic safety strategies” project (please see attachment).

The Coordinator (Denmark) found the project interesting and mentioned that it was already fully financed.

Mr Cezary Luczywek/ Ministry of Transport, Construction and Maritime Economy, Poland, mentioned that there were already quite a lot of aspects to deal with in Priority Area 13.

Ms Joanna Kiryllo/European Commission underlined the importance of avoiding overlap with the BRISK project.

Mr Janusz Uriasz/Maritime University of Szczecin, Poland, asked if the project covers the whole Baltic Sea Region or only the Gulf of Finland.

Mr Ståhlberg replied that the scope of the project is larger than the Gulf of Finland.

Ms Izolda Bulvinaite/European Commission found the project interesting because of the holistic approach. The project will offer very valuable experience although it is not covering the whole Baltic Sea Region. The project also relates to the scenario work.

Mr Ulf Lejdebrink/Swedish Maritime Administration supported the proposal to grant the project the label of Flagship Project in Priority Area 13.

The Coordinators concluded that the Steering Committee decided to ask the Priority Area Coordinators to recommend the project as a Flagship Project under Priority Area 13 to the European Commission. It was agreed that the title of the flagship project would be named slightly “larger” than the title of the current project, so that in the future also other types of projects dealing with minimising the risk of transportation of dangerous goods could be included under the same heading. The proposed title would be “ Minimizing the risk of transporting dangerous goods by sea”. The Coordinator (Denmark) also reminded the MIMIC project about the requirements for Flagship Projects, namely regular participation in the Steering Committee meetings and presenting the status and results of the project as well as reporting to the Priority Area Coordinators, when needed.

18) Other potential new Flagship Projects

The Coordinators invited the Steering Committee members to inform about other potential flagship projects in the pipeline.  The Steering Committee members informed that there were no other proposals for new flagship projects.

Cooperation with others

19) Cooperation with the Baltic Marine Environment Protection Commission (HELCOM)

Ms Monika Stankiewicz/HELCOM briefed on the role of HELCOM in the EUSBSR as well as on the HELCOM Baltic Sea Action Plan, and informed in particular on the recent activities of the HELCOM Maritime group (Please see attachment). Ms Monika Stankiewicz mentioned that HELCOM could also take role in promoting the use and implementation of project results.

The Coordinator (Denmark) asked if HELCOM could play a role in involving Russia in Priority Area 13 and its Flagship Projects. It would be especially helpful, if representatives of Russia could be involved in the scenario work and policy discussions. Ms Monika Stankiewicz found it most useful to start from the practical level (i.e. projects).

20) Cooperation with the Council of the Baltic Sea States (CBSS)

Mr Christer Pursiainen/CBSS Secretariat briefed on CBSS and in particular on the activities relevant to the work of Priority Area 13, including the work of the Expert Group on Maritime Policy and its cooperation in the field of civil security and protection.

The Coordinator (Denmark) concluded that assistance from the CBSS, such as help to identify seed money for Flagship Projects, projects would be very helpful. Noted that the CBSS also includes Russia, which might be useful for Priority Area 13. Noted that the Priority Area Coordinators are grateful for CBSS’ involvement in the Baltic Sea Maritime Functionalities project. Underlined that the CBSS has a standing invitation to attend the Steering Committee meetings.

21) Any other business

Mr Cezary Luczywek/Ministry of Transport, Construction and Maritime Economy, Poland, wanted to return to Flagship Project 13.7 and explained that the content was being planned so that it would be in line with the title of the project. Poland, as the project´s lead, would expect all countries to participate in the meeting in Gdynia. Mr Luczywek asked all Steering Committee members to find out, if their countries consider the project is worth doing. Information from all countries is needed and this will help to make the project more valuable. Mr Luczywek promised to send a shorter plan of the project to the Steering Committee members, and proposed the title “Formal Safety Assessment of LNG carriers”.

The Coordinator (Denmark) encouraged all Steering Committee members to inquire back home about the interest in this project and inform the project leaders of the results. Suggested that the project would approach the Steering Committee with a proposal for a title once the project partners are identified and the scope of the project is agreed.

Mr Carsten Jensen/Danish Maritime Safety Administration assured the interest to continue contacts with the Gdynia Maritime University regarding the project.

Ms Joanna Kiryllo/European Commission took up the issue of communication, because lots of people still don’t know about the EU Strategy for the Baltic Sea Region. Apparently more visibility is needed, for example newspaper articles.

Mr Janusz Uriasz/Maritime University of Szczecin, Poland, mentioned that he has influenced in having some articles about the EUSBSR in local newspapers.

Ms Izolda Bulvinaite/European Commission mentioned that the communication problems in her opinion did not concern this particular Priority Area.

Ms Laura Sereniene/Ministry of Foreign Affairs, Lithuania, expressed regret that the EUSBSR Annual Forum could not accommodate all the people that would have wanted to participate.

22) Date and venue of the next Steering Committee meeting

The Coordinators informed that the next Steering Committee meeting will be held in February or March 2012 depending on the development of the scenario work.